|  |
| --- |
| ***Sprint 1 Meeting Minutes***  **Rush Racing** game by **The Fast and the Curious**  Team Members:  Bernadette, Henry, Immanuel, Maya & Tyrell |

Monday 2:30 ~ 2:45, Wednesday lab time, Friday 12:00 ~ 12:15

|  |  |  |
| --- | --- | --- |
| **Date** | **Attendees** | **Discussion** |
| 4 May | Everyone | Topics to discuss:   * ~~Go over list collated of set-up tasks and distribute these tasks, group discussion to figure out if any more set-up tasks needed~~ * ~~Figure out a schedule for our meeting minutes~~   Today’s discussion:   * Organised daily stand up meeting times * Assigned our set-up tasks to each person * Set up a meeting for tomorrow to discuss what we have done for set-up and iron out any issues with our project |
| 6 May |  | Bernadette: imported database, no impediments  Immanuel: imported assets, dressing up the track scene, minor hiccups related to github  Henry: making car models, terrain models,  Tyrell: making ui and menus, today finishing up on ui and menus  Maya: imported car controller scripts, will be improving these scripts. Issues: some github issues |

|  |  |  |
| --- | --- | --- |
| 8 May | Attendees:  Henry  Maya  Tyrell  Immanuel  Missing:  Bernie | Bernie:   * **N/A**   Immanuel:   * **Things done since last meeting:** working on HUD (trello user story), lap timer lap counter, saving best time into HUD, everything working as it should. Cutscene when race finished. Found tutorial for speedometer * **Things to do before next meeting:** Make a cutscene for race finishing, add in speedometer. Sort out github. * **Any issues?:** Github.   Henry:   * **Things done since last meeting:** How to create lists for menu selection when there is a few items, created sketch up for map and difficulty selection UI menu * **Things to do before next meeting:** Figure out how to display these lists (the scripts that control them) * **Any issues?:** No   Tyrell:   * **Things done since last meeting: Worked on UI, looked for youtube different ways to work through user stories. Looked at how to pause in game.** * **Things to do before next meeting: Start on pause menu (user story)** * **Any issues?:** Nothing other than github.   Maya:   * **Things done since last meeting:** Added the Huracan car model Henry made and added the car controller scripts to that * **Things to do before next meeting:** Planning out the currency user story and have that done hopefully this weekend * **Any issues?:** No issues |
| 11 May |  | Bernadette:   * Things done since last meeting: implemented test maps for mini maps * Things to do before next meeting: keep doing mini maps, almost finished user story * Any issues?: nothing   Immanuel:   * Things done since last meeting: touching up HUD, almost done with user story * Things to do before next meeting: figure out how to correctly get the speed of car to use in speedometer * Any issues?: finding speed of car   Henry:   * Things done since last meeting: finished one user story for menu * Things to do before next meeting: start on next user story * Any issues?: no issues   Tyrell:   * Things done since last meeting: working on user story for pausing game, complete 2 user stories * Things to do before next meeting: connect pause script up to a pause button in race scene * Any issues?: no issues, still getting familiar with github   Maya:   * Things done since last meeting: created profile creation scene, scripts to access DB * Things to do before next meeting: refine and fix bad programming in scripts created, finish up user story * Any issues?: was having issues with SQlite DB programming and github but okay now |
| 13 May |  | Bernadette:   * Things done since last meeting: completed the development of user story for mini map display in the race * Things to do before next meeting: work on next user story implementing volume settings * Any issues?: github merging with own branch from master branch   Immanuel:   * Things done since last meeting: finished user story for implementing a heads up display for race scenes * Things to do before next meeting: starting next user story * Any issues?: same as Bernie   Henry:   * Things done since last meeting: 2 user stories complete – both related to user interface and scripts to control certain aspects of it * Things to do before next meeting: working on last user story – car upgrades * Any issues?: no issues right now   Tyrell:   * Things done since last meeting: just about to finish user story – pausing and quitting game * Things to do before next meeting: try to finish these off * Any issues?: merge issues like same as everyone   Maya:   * Things done since last meeting: haven’t been able to do much sorry due to assignments but have done some script modifications to work with others changes * Things to do before next meeting: finish off user profile user story * Any issues?: not right now |
| 15 May | Members missing: Henry (explained in advance that he cannot attend) | Bernadette:   * Things done since last meeting: haven’t done much due to other assignments but has began to set up the things needed for the next user story * Things to do before next meeting: finish the last user story assigned, finish testing for user stories assigned for testing * Any issues?: N/A   Immanuel:   * Things done since last meeting: merged the completed HUD user story, started to plan the extra user story for multiple user stories * Things to do before next meeting: testing things in testing column (profile creation), finished user stories so going to create a new one to further improve user profile creation * Any issues?: been struggling with version control, no issues at the moment   Tyrell:   * Things done since last meeting: from last meeting, haven’t been able to do much because of assignments * Things to do before next meeting: completing user stories move into testing * Any issues?: unity and github version control, conflicting files that cannot be automatically merged. Will update the team if help is needed   Maya:   * Things done since last meeting: Havent been able to do much since Wednesday due to some other assignments that are due very soon. But finished testing for user story assigned for testing * Things to do before next meeting: complete the currency user story * Any issues?: no |
| 18th May | Members missing: Tyrell (explained in advance that he cannot attend) | Bernadette:   * Things done since last meeting: testing user storys, unit testing, all user stories are complete, acceptance testing complete * Things to do before next meeting: Get unit testing done and TDD document * Any issues?: Unit testing not working   Immanuel:   * Things done since last meeting: looking at menus and mapping them so that everything flows well and buttons work as needed. Access the profile creation by going to profile list * Things to do before next meeting: profile list task, testing developed used stories * Any issues?: input from DB   Henry:   * Things done since last meeting: half way through user story which is making a scene for garage and implementing the garage UI * Things to do before next meeting: start testing jobs for developed user stories, begin TDD * Any issues?: The UI for garage doesn’t stay aligned with each component but this is not a major issue for this sprint as it is still functional   Maya:   * Things done since last meeting: Started to do TDD on currency user story, implementing an end of race scene * Things to do before next meeting: complete all tasks to get ready for creating the video * Any issues?: No issues   Discussed TDD, ironed out any issues with TDD. Immanuel had a task for creating a profile list to create and delete profiles but swapped this with Maya for a task to create the race ending scene as this aligned better with their strengths and will save some time. |
| 20th May | Missing: Henry. (Family member notified us through Discord after the meeting that he is having some health issues and could not attend) | Bernadette:   * Things done since last meeting: Finishing up testing for user stories * Things to do before next meeting: Documentation for unit testing, get video done * Any issues?: Trying to run unit tests in unity but not working   Immanuel:   * Things done since last meeting: Created a scene of results for finish race, trying to work on the tests * Things to do before next meeting: Working on tests, documentation for tests * Any issues?: N/A   Maya:   * Things done since last meeting: Created script that communicates with currency database table. Waiting for garage implementation to finish this user story * Things to do before next meeting: Finish user story and complete TDD unit testing, begin on planning for video * Any issues?: Errors with database after project has been built   Tyrell   * Things done since last meeting: Reuploaded pause menu that had conflicts, now has been merged into master * Things to do before next meeting: Working on last user story regarding settings menu * Any issues?: Not right now |